# GULF HORIZON ENERGY

OIL & GAS PRODUCTION INTELLIGENCE  |  BUSINESS ANALYSIS PORTFOLIO

# Project Charter

FICTIONAL / SYNTHETIC CASE STUDY  •  Working draft

Source: original Gulf Horizon Energy project package. Requirements and planned tests are not evidence of completed implementation or UAT.

# Project Charter — GH Energy Production Intelligence

Problem: fragmented daily production reporting, weak visibility into field/well target attainment, downtime patterns and cost efficiency.

Sponsor: COO (fictional). Owner: Production Manager. Delivery team: BA, data analyst, BI developer, reliability SME, finance SME, QA.

In scope: 6 synthetic fields, 48 wells, 90-day daily production, 333 downtime events (check actual file), daily well costs; analytics and recommendations.

Out of scope until new datasets are built: measured gas/water split, CO2e, live telemetry, forecast accuracy claims, reservoir engineering, audited profit.

Success criteria: exact reconciliation of production and costs to CSVs; documented KPI definitions; 5-page dashboard with functioning filters; signed-off UAT evidence; stakeholder decision story.

Risk register: metric ambiguity (BOE vs BBL), event double-counting, weak map coordinates, unvalidated what-if assumptions, unauthorized real-company branding, unavailable MicroStrategy license.

Milestones: discovery → data quality/model → SQL analysis → Power BI → MicroStrategy + Visio → UAT → portfolio publishing.